FORTIFY AI

IMPLEMENTATION CHECKLIST

AI Policy Rollout — 30-Day Plan

Work top to bottom. Most organizations complete this in about 30 days. Fortify AI can run the enforcement steps (Discovery and blocking) for you as part of any managed plan.

## Phase 1 — Assess (Days 1–5)

See what is actually happening before you write a rule.

| ✓ | Task | Owner | Target |
| --- | --- | --- | --- |
| ☐ | Run a Shadow AI discovery to inventory which AI tools and LLMs are in use — company and personal accounts. | [Owner] | [Date] |
| ☐ | List the data types your organization handles (client, patient, financial, PII, regulated). | [Owner] | [Date] |
| ☐ | List the outside vendors who touch your data. | [Owner] | [Date] |
| ☐ | Identify the regulations that apply (HIPAA, GDPR/CCPA, PCI, CMMC). | [Owner] | [Date] |

## Phase 2 — Define (Days 5–12)

Turn the framework into your specifics.

| ✓ | Task | Owner | Target |
| --- | --- | --- | --- |
| ☐ | Name the policy owner. | [Owner] | [Date] |
| ☐ | Fill in the data-classification tiers with your real examples. | [Owner] | [Date] |
| ☐ | Build the approved-tools list (cleared-for-confidential vs. public-only). | [Owner] | [Date] |
| ☐ | Adapt the policy placeholders and have counsel review. | [Owner] | [Date] |

## Phase 3 — Deploy (Days 12–20)

Put the compliant path in front of people.

| ✓ | Task | Owner | Target |
| --- | --- | --- | --- |
| ☐ | Provision approved, business-tier AI tools for staff. | [Owner] | [Date] |
| ☐ | Distribute the AI Usage Policy to all staff. | [Owner] | [Date] |
| ☐ | Collect signed employee acknowledgment letters. | [Owner] | [Date] |
| ☐ | Send the vendor letter to every vendor that touches your data; track signatures. | [Owner] | [Date] |

## Phase 4 — Enforce (Days 18–25)

Make the policy something you can see being followed.

| ✓ | Task | Owner | Target |
| --- | --- | --- | --- |
| ☐ | Turn on Shadow AI Discovery for ongoing visibility. | [Owner] | [Date] |
| ☐ | Block unapproved / high-risk LLMs from being accessed. | [Owner] | [Date] |
| ☐ | Confirm regulated data is only reachable through cleared, compliant tools. | [Owner] | [Date] |

## Phase 5 — Sustain (Ongoing)

Keep it current — AI tools and their terms change fast.

| ✓ | Task | Owner | Target |
| --- | --- | --- | --- |
| ☐ | Deliver practical AI coaching to every employee; add it to onboarding. | [Owner] | [Date] |
| ☐ | Set the review cadence (at least every 6 months) and calendar it. | [Owner] | [Date] |
| ☐ | Log and review any incidents; update the policy after material changes. | [Owner] | [Date] |
| ☐ | Re-run discovery periodically to catch new shadow AI. | [Owner] | [Date] |

Template — not legal advice; review with your legal team before adopting. Issued August 18, 2026 · review monthly. Provided by Fortify AI  ·  i-nett.ai  ·  (858) 337-2866. Want us to run the enforcement steps for you? Book a 30-minute review at i-nett.ai/resources.